Project Sprint Planning Notes (**Estimate**)

Team: Group P7-7

Sprint: 2

Date: August 19, 2023

Attended:

Scrum Master: Ramon Aguila

Product Owner: Jyoti Kundu

Development team: Clarence O’Toole, Ashley Mullin,

Manik Thapliyal, Sri Kalyan Rohan, Jaspal Singh-Walia

1. Goal

The goal of this sprint is to fix any remaining bugs from Sprint 1 and refactor the code to deliver a finalised version of the website.

2. Duration of the sprint

3 weeks

3. What is the team’s vision for this sprint?

All the items in the product backlog will be committed to the sprint backlog as they involve debugging and refactoring, which helps us produce a refined version of the product.

Our team aims to have a product that is fully functional with no bugs.

4. Estimation in story points

|  |  |  |
| --- | --- | --- |
| **PBI item** | **Estimate** | **Justification** |
| As a Scrum Master, I want to ensure that the testing plan is up-to-date and aligned with the team's goals, so that testing efforts are well-coordinated and effective. | 2 | An updated testing plan helps ensure that the product is tested properly and meets the product requirements. The estimate is 2 days as it involves having a meeting with the development team and documenting our plan. |
| As a Scrum Master, I want to facilitate regular retrospective meetings, so that the team can continuously adapt and improve our processes. | 5 | Having regular meetings is important because it helps keep the team on track and encourages collaborative work. The estimate is five days because we aim to have 4-5 meetings a week during this sprint. |
| As a developer, I want a clear list of prioritised bugs to work on, so that I can focus my efforts on resolving the most critical issues first | 3 | Fixing critical issues first is important because these have the biggest impact on the program. The estimate is 3 days as it involves conducting tests, identifying issues and sorting them. |
| As a developer, I want access to the testing plan, including test cases and scenarios, so that I can ensure that my bug fixes align with the testing strategy | 2 | The developers need access to the testing plan to ensure the product is fixed properly. The estimate is 2 as it involves compiling the list and sending it to the team. |
| As a developer, I want opportunities for pair programming and code reviews, so that I can collaborate with team members to identify potential issues and enhance the overall quality of the codebase | 5 | Pair programming and code reviews are beneficial as the team can work together to check for potential issues. The estimate is 5 because it’s something that we aim to continuously do throughout the sprint. |