Communications Log

# Milestone 2 (Weeks 6-9)

# Week 6

## Meeting #1

Date: (9:00 pm – 9:15 pm, August 22, 2023)

Location: Teams

Participants: Ashley Mullin, Ramon Aguila, Jaspal Singh-Walia, Sri Kalyan Rohan, Manik Thapliyal

Agenda / Notes:

* Progress check
  + Jas and Rohan created front-end pages {home, product}
  + Other members did not get much work done, they were focused on understanding the concepts and how to do things first.

## Meeting #2

Date: (6:30 pm – 8:30 pm, August 23, 2023) [Stand-up meeting]

Location: Class

Participants: Ashley Mullin, Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia, Sri Kalyan Rohan, Manik Thapliyal

Notes:

Things accomplished:

* From Milestone 1
  + SRS Document
  + Finalised Architecture
  + Sprint retro
  + Sprint planning
  + Sprint estimate
  + Finalised documents and submission
* Milestone 2
  + Front-end work
  + Currently studying up on database and spring boot stuff

Next week:

* [Milestone 2] Create skeleton code for full stack

Questions

* Can we use H2 as our main database? Yes.

# Week 7

## Meeting #1

Date: (8:00 pm – 8:45 pm, September 4, 2023)

Location: Teams

Participants: Ashley Mullin, Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia, Sri Kalyan Rohan, Manik Thapliyal

Agenda / Notes:

* Progress checks for all levels
  + Front-end: Updated the design, created other pages
  + Middle end: Made some unit tests, need the team to pull branch for testing.
  + Back-end: WIP, still learning h2.
* Updating GitHub project
* Upcoming tutorial

## Meeting #2

Date: (6:30 pm – 8:30 pm, September 6, 2023) [Stand-up meeting]

Location: Class

Participants: Ashley Mullin, Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia, Sri Kalyan Rohan, Manik Thapliyal

Agenda / Notes:

* Things accomplished:
  + Jas and Rohan created page designs.
  + Manik and Ramon created Junit tests for search feature.
  + Clarence and Ashley attempted to create H2 database but encountered multiple errors.
* Going forward:
  + Product owner recommended that our team focuses on getting one feature done before the next stand-up meeting.

## Meeting #3

Date: (8:00 pm – 8:15 pm, September 10, 2023) [Online]

Location: Teams

Participants: Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia, Sri Kalyan Rohan, Manik Thapliyal

Agenda / Notes:

* Discussed database and UML diagram – brought up by Clarence.
* Not much else was work because of the 24-hour challenge.
* Task for everyone: continue developing our respective parts to get a feature working.

## Meeting #4

Date: (9:45 pm – 10:20 pm, September 10, 2023) [Online]

Location: Teams

Participants: Ashley Mullin, Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia, Sri Kalyan Rohan, Manik Thapliyal

Agenda / Notes:

* Discussed what to do in the upcoming week:
  + Priority: Search feature
    - Jaz: Creating search bar and filters.
    - Rohan: Making item pages.
    - Clarence: Queries and SQL files.
    - Manik: Figuring out how to send requests from controller to front-end, creating MVC directory.
    - Ramon: SRS document, same tasks as Manik

# Week 8

## Meeting #1

Date: (8:45 pm – 9:00 pm, September 12, 2023) [Online]

Location: Teams

Participants: Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia

Agenda / Notes:

* Prepared for stand-up meeting.
  + Compiled everything we’ve done so far.
  + Prepared for discussion with product owner; two members got sick with COVID, and a member dropped out of the course.
* Things accomplished:
  + For the front-end, Jas added search bar and sort by filter and their testing frameworks.
  + Rohan created the product details page on the front-end.
  + Ramon and Manik created the directories for the back end, including repository, service, controller, and database.

## Meeting #2

Date: (6:30 pm – 8:30 pm, September 13, 2023) [Stand-up meeting]

Location: Class

Participants: Ramon Aguila, Jaspal Singh-Walia, Sri Kalyan Rohan

Agenda / Notes:

Things accomplished:

* For the front-end, Jas added search bar and sort by filter and their testing frameworks.
* Rohan created the product details page on the front-end.
* Ramon and Manik created the directories for the back end, including repository, service, controller, and database.

Issue: Our team couldn’t get as much work done as two members got sick with COVID and Ashley dropped out of the course. To mitigate this, we discussed with the product owner about our deliverables.

Our new to do list: <create test cases, CI, and CD>

1. Create product page.
2. Fetching product details from the database.
3. Add to cart & checkout and deliver.

Jyoti allocated the 'search functionality' to Manik Clarence; only do it if these guys are feeling better, otherwise don't touch it.

Our new "enhancement" feature is the Notifications, which we'll do next milestone.

Block: Account setting, profile, registration   
<basically any other feature that’s not in the to-do list.>

Jyoti said to update project board accordingly and provide screenshots of changes.

## Meeting #3

Date: (9:10 pm – 9:30 pm, September 14, 2023) [Online]

Location: Teams

Participants: Ramon Aguila, Jaspal Singh-Walia, Sri Kalyan Rohan

Agenda / Notes:

* Rohan completed the cart and checkout pages for the front-end
* Manik and Ramon completed the search by keyword and products page for the back end.
* Clarence is working on updating the SQL files, making it more detailed and complete.
* Jas is working on making the front-end interact with the controller to retrieve information from the database.
* Going forward, we’ll continue developing and updating our documents.

## Meeting #4

Date: (8:30 pm – 9:00 pm, September 14, 2023) [Online]

Location: Teams

Participants: Ramon Aguila, Clarence O'Toole, Jaspal Singh-Walia, Sri Kalyan Rohan

Agenda / Notes:

* Conducted Sprint retrospective meeting.
* Discussed planning notes for the next sprint.
* Refer to documents in Milestone 2 folder for more details regarding the above.
* Our goal from here is to finalize this Milestone and submit.